Test Plan Document

Online Book Store

Assignment No. 2 | Test Plan and Test Cases

# 1. Introduction

The Online Book Store system is a web-based application that enables users to register, browse a catalog of books, search for titles, view book details, add items to a shopping cart, and complete the checkout process to place an order. This document defines the high-level test strategy for validating the functional correctness and quality of the Online Book Store system prior to release.

Testing will be carried out manually using structured test cases derived from the system's functional requirements, and results will be tracked and reported using Testworthy, the test case management tool used for this project.

# 2. Scope of Testing

## 2.1 In Scope

- User registration and account creation

- Login and authentication, including invalid credential handling

- Browsing the book catalog

- Searching for books by title, author, and category

- Viewing detailed information for a selected book

- Adding and removing books from the shopping cart

- Checkout process, including order summary and payment entry

- Order confirmation and confirmation messaging/email

- Basic non-functional checks: usability, and response time of key workflows

## 2.2 Out of Scope

- Third-party payment gateway internal processing (only integration touchpoints are tested)

- Load and stress testing beyond basic performance observations

- Mobile native application testing (web application only)

- Full security penetration testing

# 3. Testing Objectives

The objectives of this testing effort are to:

- Verify that all core functional requirements of the Online Book Store are implemented correctly

- Identify and document defects before the system reaches production

- Validate that critical user workflows (registration, login, search, cart, checkout) work end-to-end

- Ensure negative and boundary scenarios are handled gracefully by the system

- Provide clear, traceable test execution results and reports for stakeholders

- Establish a baseline regression suite that can support future automation efforts

# 4. Test Environment

| Application Under Test | Online Book Store – Web Application |
| --- | --- |
| Test Environment | QA/Staging environment |
| Browsers | Google Chrome (latest), Mozilla Firefox (latest), Microsoft Edge (latest) |
| Operating Systems | Windows 10/11, macOS (latest) |
| Test Data | Predefined test user accounts, sample book catalog, and test payment cards |
| Test Management Tool | Testworthy – for test case creation, execution tracking, and reporting |
| Defect Tracking | Tracked within Testworthy |

# 5. Testing Types

The following types of testing will be performed and used to classify each test case in Testworthy:

| Smoke Testing | A subset of critical test cases executed to verify that the core build is stable enough for further testing (e.g., login, catalog load, checkout availability). |
| --- | --- |
| Functional / Regression Testing | Detailed verification of each functional requirement and re-testing after changes to ensure existing functionality is not broken. |
| Negative Testing | Testing with invalid, missing, or unexpected input (e.g., invalid login credentials, empty required fields, invalid card details) to confirm proper error handling. |
| Automation Candidate | Stable, repetitive, high-value test cases (e.g., login, search, add-to-cart) flagged as suitable for future automation. |
| Usability Testing | Basic checks on navigation clarity, layout consistency, and ease of completing core workflows. |

# 6. Entry and Exit Criteria

## 6.1 Entry Criteria

- Functional requirements have been reviewed and finalized

- Test environment is set up and accessible

- Build is deployed to the QA/staging environment and is stable

- Test cases have been written and reviewed

- Testworthy project, suites, and test cases are configured

## 6.2 Exit Criteria

- All planned test cases have been executed

- At least 95% of Smoke and Priority-High test cases have passed

- No open Critical or High-severity defects remain unresolved

- Test execution report has been generated and reviewed

- Test cases and execution results have been exported and archived

# 7. Risks and Assumptions

## 7.1 Risks

- Incomplete or changing requirements may require test case updates mid-cycle

- Limited access to a production-like payment gateway may restrict full checkout validation

- Tight timelines may limit the depth of regression coverage

- Environment instability could delay test execution

## 7.2 Assumptions

- The QA/staging environment will closely mirror production behavior

- Test data (user accounts, sample books) will be available before execution begins

- Testworthy will remain accessible throughout the testing cycle

- Any critical defects found will be prioritized for a fix-and-retest cycle

# 8. Test Deliverables

- High-Level Test Plan document (this document)

- Test cases documented and managed in Testworthy

- Test execution results (Pass / Fail / Blocked) recorded in Testworthy

- Test execution report exported from Testworthy

- Test cases exported in CSV format, including test steps, expected results, and status

- Summary of defects identified during execution

# 9. Roles and Responsibilities

| QA Intern / Tester | Writes test cases, executes tests, logs results, and generates reports |
| --- | --- |
| QA Lead / Reviewer | Reviews the test plan and test cases, validates execution results |
| Development Team | Fixes defects identified during testing and supports environment stability |